Cloud Telematics W.L.L.

GPS Tracking Platform

Multi-Protocol Architecture & Complete System Redesign

Version 2.0 — February 2026

CONFIDENTIAL

# Table of Contents

1. Executive Summary

2. Platform Architecture

3. Multi-Tenant System & Organization Management

4. User Roles & Access Control

5. Billing & Subscription Management

6. Superadmin Portal

7. Device Support & Protocol Adapters

8. TFMS90 Protocol Redesign

9. Fuel System (Sleep Mode, JT606, Server-Side Detection)

10. Alert & Notification System

11. Mobile Applications (iOS & Android)

12. Web Portal

13. Database Schema

14. API Design

15. Implementation Roadmap

16. Timeline & Resource Planning

17. Expected Outcomes

# 1. Executive Summary

Cloud Telematics W.L.L. operates a fleet management platform serving approximately 1,500 vehicles in Qatar, with plans to scale to 3,000+ vehicles across multiple organizations. The current system is built around our proprietary TFMS90 device and protocol, running on a single-threaded Python TCP server with Supabase (PostgreSQL) as the database backend.

This document outlines a comprehensive plan to transform the platform from a single-device, single-tenant system into a scalable, multi-protocol, multi-tenant fleet management platform. The plan covers the complete ecosystem: backend architecture, multi-tenant organization management, billing system, superadmin portal, mobile applications with push notifications, firmware redesign, and support for third-party devices like Teltonika FMB920/FMA120.

## 1.1 Current State

- Single protocol server (TFMS90) on dedicated VPS

- ~1,500 vehicles tracked with GPS, fuel monitoring, and driver behavior

- Flutter web portal with basic multi-tenant support (organizations table)

- Supabase database with core tables: devices, trips, fuel_events, alarms, gps_locations

- Server-side fuel event detection (fills/drains from GPS data)

- No mobile apps, no push notifications

- No billing or subscription management

- Single admin manages all organizations

## 1.2 Target State

- Multi-protocol platform supporting TFMS90, Teltonika, and future devices

- 3,000+ vehicles across multiple organizations with isolated data

- Complete multi-tenant system with superadmin, org admins, managers, drivers, and viewers

- Billing and subscription management with per-vehicle pricing

- Flutter mobile apps (iOS + Android) with real-time push notifications

- Redesigned TFMS90 firmware with reliable fuel detection, power management, and sleep-mode monitoring

- OTA configuration and remote device management

- Automated reporting and analytics

# 2. Platform Architecture

The core design principle is protocol abstraction: separate what changes (device protocols) from what stays the same (business logic). Every device, regardless of manufacturer or protocol, produces standardized messages that feed into a common processing pipeline.

## 2.1 Architecture Layers

| Layer | Component | Responsibility |
| --- | --- | --- |
| 1 | Protocol Adapters | Convert raw device data into standard internal message format |
| 2 | Message Router | Routes standardized messages to appropriate business logic handlers |
| 3 | Business Logic | Device-agnostic processing: trips, fuel, alerts, geofences |
| 4 | Database Layer | Supabase PostgreSQL with Row Level Security for multi-tenancy |
| 5 | Notification Service | Firebase Cloud Messaging for push notifications |
| 6 | API Layer | REST API for web portal and mobile apps |
| 7 | Frontend Layer | Flutter web portal + iOS/Android mobile apps |

## 2.2 Standard Message Format

Every protocol adapter converts device-specific data into a unified message format:

| Message Type | Description |
| --- | --- |
| GPS_LOCATION | Latitude, longitude, speed, heading, satellites, fuel level, ACC status |
| TRIP_START | Trip number, timestamp, fuel level, start location |
| TRIP_END | Trip number, timestamps, distance, max speed, fuel consumed |
| TRIP_STATS | Message counts, harsh events, idle events, overspeed count |
| FUEL_FILL / FUEL_DRAIN | Volume, fuel before/after, location, timestamp |
| ALERT_* | Harsh accel/brake/corner, overspeed, geofence, tamper |
| DEVICE_HEARTBEAT | Fuel level, battery voltage, GSM signal, GPS fix, uptime |
| DEVICE_LOGIN | IMEI, firmware version, ICCID, device type registration |

## 2.3 Project Structure

/opt/tracking-platform/

- server.py — Main server, listens on all protocol ports

- config.py — Database, ports, device settings, billing config

- adapters/ — Protocol adapters

  - base_adapter.py, tfms90_adapter.py, teltonika_adapter.py

- handlers/ — Business logic

  - gps_handler.py, trip_handler.py, fuel_handler.py, alert_handler.py, device_handler.py

- managers/ — Stateful services

  - fuel_state_manager.py, geofence_manager.py, notification_manager.py

- api/ — REST API for frontend and mobile

  - auth.py, vehicles.py, trips.py, alerts.py, fuel.py, admin.py, billing.py

- utils/ — Shared utilities

# 3. Multi-Tenant System & Organization Management

The platform serves multiple organizations (companies/clients), each with their own fleet, users, and data. Data isolation is enforced at the database level using Supabase Row Level Security (RLS) policies.

## 3.1 Organization Hierarchy

Cloud Telematics (Superadmin)

- Organization A (Client Company)

  - Fleet Groups (e.g., Heavy Equipment, Light Vehicles, VIP Fleet)

    - Vehicles → Devices → Drivers

  - Users (Admin, Manager, Viewer, Driver)

  - Geofences, Alerts, Reports

- Organization B (Another Client)

  - Same structure, completely isolated data

## 3.2 Organization Features

| Feature | Description |
| --- | --- |
| Data Isolation | Each org sees only their vehicles, trips, alerts, fuel events. Enforced by RLS policies on every table. |
| Custom Branding | Organization logo, color theme, custom report headers. White-label option for resellers. |
| Fleet Groups | Sub-divide vehicles into groups for management. E.g., construction equipment vs office vehicles. |
| Custom Alerts | Per-org speed limits, geofences, working hours, notification preferences. |
| Sub-Organizations | Large clients can have sub-orgs (departments, branches) with separate fleet management. |
| API Access | Organizations can request API keys to integrate tracking data into their own systems. |

## 3.3 Organization Lifecycle

- Superadmin creates organization with company details and plan

- Superadmin assigns devices to organization

- Organization admin is created and receives login credentials

- Org admin sets up fleet groups, vehicles, users, geofences

- Billing starts based on subscription plan and active vehicle count

- Superadmin monitors usage, handles support, manages billing

# 4. User Roles & Access Control

Role-based access control (RBAC) ensures users only see and do what they are authorized for. All permissions are enforced both in the frontend (UI visibility) and backend (API/RLS policies).

| Role | Scope | Permissions |
| --- | --- | --- |
| Superadmin | Global | Full system access. Create/manage organizations, billing, device inventory, system configuration, view all data across all orgs. |
| Org Admin | Organization | Full access within their org. Manage users, vehicles, devices, geofences, alerts, reports. Cannot see other orgs. |
| Fleet Manager | Fleet Group | Manage assigned fleet groups. View trips, alerts, fuel, reports for their vehicles. Cannot manage users or billing. |
| Dispatcher | Organization | Live tracking, trip monitoring, alert acknowledgment. Cannot modify vehicle or user settings. |
| Driver | Self | View own trips, driving score, and assigned vehicle. Mobile app only. Cannot see other drivers or fleet data. |
| Viewer | Organization | Read-only access to all org data. Useful for client executives who need reporting but no management. |

## 4.1 Permission Matrix

| Action | Super | Org Admin | Manager | Dispatch | Driver |
| --- | --- | --- | --- | --- | --- |
| Create Organizations | ✓ | ✗ | ✗ | ✗ | ✗ |
| Manage Billing | ✓ | View | ✗ | ✗ | ✗ |
| Manage Users | ✓ | ✓ | ✗ | ✗ | ✗ |
| Manage Vehicles | ✓ | ✓ | Own group | ✗ | ✗ |
| Live Tracking | ✓ | ✓ | ✓ | ✓ | Own |
| View Trips/Alerts | ✓ | ✓ | ✓ | ✓ | Own |
| Manage Geofences | ✓ | ✓ | ✓ | ✗ | ✗ |
| Acknowledge Alerts | ✓ | ✓ | ✓ | ✓ | ✗ |
| Generate Reports | ✓ | ✓ | ✓ | ✗ | ✗ |

# 5. Billing & Subscription Management

The billing system enables Cloud Telematics to monetize the platform with flexible pricing plans. Billing is per-vehicle per-month, with optional add-ons for premium features.

## 5.1 Subscription Plans

| Feature | Basic | Standard | Premium | Enterprise |
| --- | --- | --- | --- | --- |
| Live Tracking | ✓ | ✓ | ✓ | ✓ |
| Trip History | 7 days | 30 days | 90 days | Unlimited |
| Fuel Monitoring | ✗ | ✓ | ✓ | ✓ |
| Driver Behavior | ✗ | Basic | Advanced | Advanced + AI |
| Geofences | 5 | 20 | Unlimited | Unlimited |
| Push Notifications | ✗ | ✓ | ✓ | ✓ |
| Reports | Basic | Standard | Advanced | Custom |
| API Access | ✗ | ✗ | ✓ | ✓ |
| Mobile App | ✗ | ✓ | ✓ | ✓ + White Label |
| Users | 2 | 5 | 20 | Unlimited |
| Support | Email | Email + Chat | Priority | Dedicated Account |

## 5.2 Billing Model

- Per-vehicle per-month pricing (e.g., QAR 35/vehicle/month for Standard)

- Annual contracts receive 15% discount

- Minimum commitment: 10 vehicles per organization

- Device hardware sold or leased separately

- Installation fees as one-time charge

- Custom pricing for 100+ vehicle fleets

## 5.3 Billing Features

- Automated monthly invoice generation (PDF)

- Active vehicle counting: only connected vehicles in last 30 days are billed

- Grace period: 7 days for new connections before billing starts

- Proration: mid-month additions/removals are prorated

- Payment tracking: paid, overdue, suspended statuses

- Auto-suspend: organizations with 60+ days overdue lose portal access (tracking continues)

- Usage reports: data consumption, API calls, notification counts per org

## 5.4 Invoice System

- Auto-generated on 1st of each month for previous month

- PDF invoice with Cloud Telematics letterhead, QAR amounts, VAT if applicable

- Email delivery to org billing contact

- Payment methods: bank transfer, credit card (future: online payment gateway)

- Superadmin can manually adjust invoices (credits, discounts)

# 6. Superadmin Portal

The superadmin portal is the command center for Cloud Telematics to manage the entire platform. It provides a bird's-eye view of all organizations, devices, billing, and system health.

## 6.1 Dashboard

- Total vehicles across all organizations (active/inactive/offline)

- Total organizations (active/suspended/trial)

- Revenue overview: monthly recurring revenue, outstanding invoices, growth trends

- System health: server uptime, active connections, message throughput

- Device inventory: total devices, deployed, in-stock, faulty

- Recent alerts across all organizations (sortable, filterable)

- Map view: all vehicles across all organizations

## 6.2 Organization Management

- Create new organization with company details, contact info, plan selection

- Assign/reassign devices to organizations

- Set organization-level limits (max vehicles, max users, max geofences)

- Suspend/reactivate organizations

- View organization activity logs

- Impersonate org admin for support (view their portal as they see it)

## 6.3 Device Inventory Management

- Track all devices: IMEI, type, protocol, firmware version, status

- Device lifecycle: purchased → in-stock → assigned → deployed → decommissioned

- Batch device import via CSV

- Firmware version tracking across fleet

- Device health monitoring: offline devices, low battery, GPS failures

- Remote device commands (for supported devices): reboot, configure, update

## 6.4 Billing Management

- View/edit all invoices across organizations

- Generate monthly billing runs

- Apply credits, discounts, and adjustments

- Payment recording and tracking

- Revenue reports: by org, by month, by plan type

- Export billing data for accounting

## 6.5 System Configuration

- Global settings: default speed limits, fuel thresholds, alert rules

- Protocol port configuration

- Server monitoring and logs

- Database maintenance tools

- User audit logs: who did what, when

- Feature flags: enable/disable features per organization or globally

# 7. Device Support & Protocol Adapters

The platform supports any GPS tracking device through protocol adapters. Each adapter converts device-specific binary or text protocol into the standard message format.

## 7.1 Supported Devices

| Device | Protocol | Port | Fuel | CAN | BLE | Status |
| --- | --- | --- | --- | --- | --- | --- |
| TFMS90 | TCP text | 23000 | Analog | No | No | Prod |
| FMB920 | Codec 8E | 24000 | 1-Wire | No | Yes | Plan |
| FMA120 | Codec 8E | 24000 | CAN | Yes | Yes | Plan |
| GT06/EV26 | GT06 binary | 25000 | No | No | No | Legacy |

## 7.2 Teltonika IO Element Mapping

| IO ID | Parameter | Maps To |
| --- | --- | --- |
| 239 | Ignition | acc_status → TRIP_START / TRIP_END |
| 240 | Movement | Tow detection alert |
| 253 | Green Driving Type | 1=HA2, 2=HB2, 3=HC2 |
| 254 | Green Driving Value | Severity / g-force value |
| 66 | External Voltage | battery_voltage |
| 21 | GSM Signal | gsm_signal |
| 24 | Speed | Server-side overspeed detection |

## 7.3 Adding a New Device Type

Adding support for any new device requires only:

- Create a new adapter file (e.g., queclink_adapter.py) implementing BaseAdapter

- Map device-specific fields to StandardMessage format

- Register the adapter with its TCP port in config.py

- Add device_type entry in database

- Test with physical device

Estimated effort: 2-5 days per new protocol.

# 8. TFMS90 Protocol Redesign

Based on extensive field debugging, the TFMS90 protocol requires several improvements.

## 8.1 Message Format Standardization

All messages will follow a common header: $,<token>,<msg_type>,<device_id>,<trip_number>,<timestamp_hex>,<payload>,#?

Current inconsistencies (HA2 has lat/lon at fields 5-8, OS3 has them at fields 9-10) will be eliminated. All coordinates use decimal degrees with signed values.

## 8.2 Enhanced Messages

Trip Start (TS):

$,0,TS,<device_id>,<trip>,<timestamp>,<fuel_level>,<lat>,<lon>,#?

Trip End (TE):

$,0,TE,<device_id>,<trip>,<start_ts>,<end_ts>,<duration>,<distance>,<start_fuel>,<end_fuel>,<consumed>,<max_speed>,<avg_speed>,<start_lat>,<start_lon>,<end_lat>,<end_lon>,#?

Fuel Consumption Report (FCR) — New:

$,0,FCR,<device_id>,<trip>,<start_fuel>,<end_fuel>,<consumed>,<consumption_per_km>,#?

All Alerts — Standardized:

$,<token>,<type>,<device_id>,<trip>,<start_ts>,<end_ts>,<severity>,<value1>,<value2>,<start_lat>,<start_lon>,<end_lat>,<end_lon>,#?

## 8.3 New Features

- Enhanced Heartbeat (HB): Fuel, voltage, GSM, GPS status every 60s while parked

- Device Health Report (DHR): Daily firmware version, uptime, trips, flash usage, reboot count

- Error Reporting (ERR): GPS_LOST, FUEL_SENSOR_FAIL, LOW_BATTERY, SIM_ERROR

- OTA Configuration: Remote speed limits, fuel damping, tracking intervals, geofences

- Message Acknowledgment: Critical messages stored in flash, retried until server ACKs

## 8.4 Power Management

Qatar's extreme heat (50°C+) prohibits internal lithium batteries. Device runs entirely from vehicle 12V. Separate power domains for GPS and cellular:

| Mode | MCU | GPS | Cellular | Current | Wake |
| --- | --- | --- | --- | --- | --- |
| ACTIVE | Full | ON | ON | 100-150mA | N/A |
| PARKED | Polling | Standby | ON | 20-30mA | Instant |
| LIGHT SLEEP | STOP2 | Standby | PSM/OFF | 6-12mA | 1-2s |
| DEEP SLEEP | STOP2 | Standby | OFF | 6-12mA | 2-3s |

Vehicle battery protection: 11.5V (reduce polling), 11.0V (cellular off), 10.5V (emergency sleep). 10F supercapacitor for last-gasp tamper alerts on disconnect.

# 9. Fuel System Design

The fuel monitoring system is the most business-critical feature. It must reliably detect refuels, theft/drain events, and calculate trip consumption across all vehicle states including sleep mode.

## 9.1 Three Layers of Fuel Detection

The system uses a triple redundancy approach to ensure no fuel event is ever missed:

Layer 1: Firmware FLF/FLD Detection (TFMS90 Only)

- Dual-mode damping: 300 samples normal, auto-switch to 5 when trend detected

- 3 trending readings trigger fast-response mode

- 5 stable readings confirm event

- Location captured at event start (petrol station location)

- Message sent with before/after fuel levels, volume, and GPS coordinates

- Stored in flash and retried if server doesn't acknowledge

Layer 2: Server-Side Detection (All Devices)

- Monitors fuel_level from every GPS tracking message

- In-memory state machine per device (~300 bytes each, scales to 10,000+)

- Fill detection: +5L jump, confirmed with 5 stable readings

- Drain detection: -5L drop while vehicle stationary (speed=0)

- Zero database queries during detection — pure in-memory comparison

- Only 1 DB insert when event confirmed

Layer 3: Trip-End Calculation

- On trip end, queries all GPS fuel readings during the trip

- Smart algorithm detects mid-trip refueling

- If refuel detected: fuel_consumed = max_fuel - end_fuel

- Normal trip: fuel_consumed = start_fuel - end_fuel

- Negative values (sensor noise) set to 0

## 9.2 Fuel Monitoring During Sleep Mode

CRITICAL SCENARIO: Vehicle is parked overnight. Someone siphons fuel at 3 AM. Device is sleeping. How do we detect this?

TFMS90 Sleep-Mode Fuel Monitoring:

- MCU wakes from STOP2 every 60 seconds via RTC alarm

- Reads fuel sensor ADC (takes ~5ms, negligible power)

- Compares against last known fuel level stored in RAM

- If change > 5L detected:

  - Transition to PARKED_MONITORING mode

  - Power on cellular modem (~10 seconds to register)

  - Start fuel event detection with damping=5 (fast response)

  - Once confirmed (5 stable readings), send FLF/FLD with timestamp and last known GPS position

  - If no further change for 5 minutes, return to LIGHT_SLEEP

- GPS stays in standby (no fix needed for fuel events — use last known position)

- Total wake duration for fuel alert: ~30-60 seconds

- Power cost: ~15-20 mA for 60 seconds = negligible on vehicle battery

Teltonika / Third-Party Devices:

- Teltonika FMB920 with fuel sensor sends periodic records even in sleep (configurable)

- Configure Teltonika to send 1 record every 5 minutes while parked with fuel data

- Server-side detection (Layer 2) catches fuel changes from these records

- No firmware modification needed — just Configurator settings

Server-Side Backup (All Devices):

- Even if device misses the event, when it next connects and sends GPS data with new fuel level, server detects the jump

- Server compares with last known fuel level from before sleep

- Generates a delayed fuel event with estimated timestamp

## 9.3 JT606 Fuel Sensor Integration

The JT606 is a capacitive fuel level sensor that outputs an analog voltage proportional to fuel level. Integration details:

- Sensor output: 0-5V analog corresponding to empty-full

- TFMS90 reads via ADC with configurable calibration table

- Calibration: map ADC values to liters using vehicle-specific tank profile

- Damping/averaging applied in firmware to smooth sensor noise

- Sensor health monitoring: detect disconnected sensor (ADC stuck at 0V or 5V)

- The server stores calibrated liter values, not raw ADC

Note: When JT606 protocol documentation is provided, this section will be updated with specific command/response formats, calibration procedures, and error handling.

## 9.4 Fuel Event Data Flow

- Fuel change occurs (fill at petrol station, or theft while parked)

- Detection Layer 1 (firmware) or Layer 2 (server) or both detect the event

- Fuel event stored in fuel_events table with volume, before/after, location, timestamp

- Notification Manager checks org notification preferences

- Push notification sent to authorized users (Org Admin, Fleet Manager)

- Event appears in mobile app and web portal fuel dashboard

- If drain event while parked → additional SMS alert to org admin (configurable)

# 10. Alert & Notification System

The notification system delivers real-time alerts to users via push notifications, in-app alerts, email, and optional SMS.

## 10.1 Alert Types

| Event | Notification | Priority | Delivery | Batching |
| --- | --- | --- | --- | --- |
| Fuel Fill | Fuel Fill: +63L | High | Immediate | None |
| Fuel Drain/Theft | ALERT: Fuel Drain -20L | Critical | Immediate+Sound | None |
| Overspeed | Overspeed: 145 km/h | High | Immediate | 5 min group |
| Geofence Exit | Left Zone: Office | Medium | Push | None |
| Harsh Driving | Hard Braking Detected | Medium | Push | 5 min group |
| Tamper/Disconnect | Device Disconnected! | Critical | Immediate+SMS | None |
| Low Battery | Battery Low: 11.2V | Low | Daily digest | Daily |
| Device Offline | Vehicle KL516 Offline 2hr | Low | Push | Hourly |

## 10.2 Notification Channels

- Push Notification (FCM): Primary channel for iOS and Android apps

- In-App Alert: Real-time WebSocket notification in web portal

- Email: Configurable per alert type, with daily digest option

- SMS: Critical alerts only (fuel theft, tamper, geofence breach). Configurable per org.

## 10.3 User Preferences

- Per-user notification settings: which alert types, which channels, quiet hours

- Per-organization defaults set by org admin

- Quiet hours: suppress non-critical notifications (e.g., 10 PM - 6 AM)

- Critical alerts (fuel theft, tamper) always delivered regardless of quiet hours

# 11. Mobile Applications (iOS & Android)

Built with Flutter for a single codebase serving both platforms. Push notifications via Firebase Cloud Messaging.

## 11.1 App Features

| Feature | Description |
| --- | --- |
| Live Tracking | Real-time vehicle positions on map with speed, heading, status indicators, and clustering for large fleets |
| Trip History | Route replay with speed graph, fuel consumption, driver score, and incident markers on map |
| Fuel Dashboard | Current levels, fill/drain history, consumption trends, cost tracking, refuel reminders |
| Alert Center | All alerts with incident grouping, acknowledge workflow, filter by type/vehicle/date |
| Push Notifications | Real-time alerts for fuel, overspeed, geofence, harsh driving, tamper, offline devices |
| Vehicle Profiles | Vehicle details, assigned driver, device info, maintenance schedule, documents |
| Geofence Manager | Create/edit circular and polygon geofences, set alerts per vehicle or fleet group |
| Reports | Daily/weekly/monthly: trip summaries, fuel reports, driver scorecards, fleet utilization |
| Driver App Mode | Simplified view for drivers: own trips, driving score, assigned vehicle, navigation |

## 11.2 Tech Stack

- Framework: Flutter (single codebase for iOS, Android, and Web)

- State Management: Riverpod

- Maps: Google Maps Flutter plugin

- Push Notifications: Firebase Cloud Messaging (FCM)

- Authentication: Supabase Auth with JWT tokens

- Real-time: Supabase Realtime (WebSocket) for live vehicle positions

- Background Services: flutter_background_service for notification handling

- Offline: Hive for local data caching

# 12. Web Portal

The web portal serves two audiences: Cloud Telematics superadmin and organization users. Built with Flutter Web for code sharing with mobile apps.

## 12.1 Organization Portal Pages

- Dashboard: Fleet overview with live map, vehicle status cards, recent alerts, fuel levels

- Live Tracking: Full-screen map with vehicle positions, geofences, traffic layer

- Trips: Trip history with search, filter, route replay, export to PDF/Excel

- Alerts: All alerts with incident grouping, acknowledge/resolve workflow, bulk actions

- Fuel: Fuel dashboard with fill/drain events, consumption reports, cost analytics

- Vehicles: Vehicle management, device assignment, maintenance scheduling

- Drivers: Driver profiles, scorecards, license/document tracking

- Geofences: Create/manage geofences with map editor

- Reports: Automated scheduled reports with email delivery

- Settings: Organization profile, user management, notification preferences, alert thresholds

## 12.2 Superadmin Portal Pages

- System Dashboard: All organizations, total vehicles, revenue, server health

- Organizations: CRUD, plan management, device assignment, suspension

- Device Inventory: Full device lifecycle management

- Billing: Invoice generation, payment tracking, revenue reports

- System Config: Global settings, feature flags, protocol ports

- Audit Logs: Complete activity trail across all organizations

- Support Tools: Impersonation, device diagnostics, connection logs

# 13. Database Schema

Supabase PostgreSQL with Row Level Security for multi-tenancy. All tables include organization_id with RLS policies ensuring data isolation.

## 13.1 Core Tables

| Table | Purpose & Key Columns |
| --- | --- |
| organizations | Company records: name, logo, plan_id, billing_contact, status (active/suspended/trial), created_at |
| users | All users with role, organization_id, email, phone, fcm_token, last_login, status |
| subscription_plans | Plan definitions: name, features (JSONB), price_per_vehicle, max_vehicles, max_users, max_geofences |
| invoices | Monthly invoices: organization_id, period, vehicle_count, amount, status (draft/sent/paid/overdue), pdf_url |
| devices | All devices: imei, short_id, protocol_id, device_type_id, organization_id, connection_status, firmware_version |
| device_types | Device capabilities: name, protocol, port, has_fuel_sensor, has_canbus, supports_ota, default_config (JSONB) |
| device_configs | Per-device configuration overrides: speed_limit, fuel_damping, td_interval, etc. |
| vehicles | Vehicle records: plate_number, make, model, year, vin, fleet_group_id, assigned_driver_id, tank_capacity |
| fleet_groups | Sub-divisions within org: name, description, manager_user_id |
| drivers | Driver profiles: name, license_number, license_expiry, rfid_tag, user_id (optional app access) |
| gps_locations | All GPS data: lat, lon, speed, heading, fuel_level, acc_status, battery_voltage, device_timestamp |
| trips | Trip records: start/end time, distance_km, max_speed, fuel_consumed_liters, duration_minutes, trip_status |
| fuel_events | Fill/drain events: event_type, volume, fuel_before/after, lat, lon, source (device/server) |
| alarms | All alerts: alarm_type, severity, alarm_data (JSONB), status (active/acknowledged/resolved), occurred_at |
| geofences | Geofence definitions: name, type (circle/polygon), coordinates, alert_on_entry, alert_on_exit |
| notifications | Notification log: user_id, title, body, channel (push/email/sms), status (sent/failed), sent_at |
| notification_tokens | FCM tokens: user_id, fcm_token, platform (ios/android/web), last_active |
| notification_prefs | Per-user preferences: fuel_alerts, speed_alerts, geofence_alerts, quiet_hours, channels |
| audit_logs | Activity trail: user_id, action, entity_type, entity_id, old_value, new_value, ip_address, timestamp |

# 14. API Design

RESTful API serving both the web portal and mobile apps. All endpoints require JWT authentication. Organization data scoping is automatic based on user's org_id in the JWT token.

## 14.1 API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/login | Login with email/password, returns JWT with role and org_id |
| GET | /vehicles | List vehicles (auto-filtered by user's org). Supports pagination, search, fleet group filter. |
| GET | /vehicles/:id/live | Live position, speed, fuel level, ignition status for a specific vehicle |
| GET | /trips | Trip history with date range, vehicle filter. Includes fuel consumed and driver score. |
| GET | /trips/:id/route | Full GPS route for trip replay with speed and fuel at each point |
| GET | /alarms | All alerts. Filter by type, vehicle, date, status. Supports incident grouping. |
| PATCH | /alarms/:id/acknowledge | Acknowledge an alert |
| GET | /fuel/events | Fuel fill/drain events. Filter by vehicle, date range. |
| GET | /fuel/consumption | Fuel consumption analytics: per vehicle, per period, trends |
| CRUD | /geofences | Create, read, update, delete geofences |
| GET | /reports/:type | Generate reports: trips, fuel, driver_score, fleet_utilization |
| CRUD | /admin/organizations | Superadmin: manage organizations (create, suspend, update plan) |
| CRUD | /admin/devices | Superadmin: device inventory management |
| GET | /admin/billing | Superadmin: billing management, invoice generation, revenue reports |

# 15. Implementation Roadmap

The implementation is divided into seven phases, designed to deliver value incrementally.

## Phase 1: Backend Refactoring (2-3 Weeks)

Reorganize existing TFMS90 server into layered architecture without changing functionality.

- Extract TFMS90 parsing into tfms90_adapter.py

- Create standard message format classes

- Move business logic into handler files (trip, fuel, alert, GPS)

- Move fuel state machine to fuel_state_manager.py

- Add structured logging and error handling

Tool: Claude Code — multi-file refactoring

## Phase 2: Multi-Tenant & Auth (2-3 Weeks)

Build the complete multi-tenant system and role-based access control.

- Implement Supabase RLS policies on all tables

- Build user role system (superadmin, org admin, manager, dispatcher, driver, viewer)

- Create organization lifecycle management

- Build REST API with JWT authentication

- Implement superadmin portal foundation

Tool: Claude Code for backend, Claude Desktop for frontend

## Phase 3: Teltonika Integration (2-3 Weeks)

- Implement Codec 8E binary parser

- Map Teltonika IO elements to standard messages

- Add device_types and device_configs tables

- Test with physical FMB920 and FMA120

## Phase 4: Billing & Superadmin Portal (2-3 Weeks)

- Subscription plan management

- Automated monthly invoice generation

- Payment tracking and overdue handling

- Device inventory management

- Organization management with impersonation

- Audit logging

## Phase 5: Notification Service + Mobile App (8-10 Weeks)

- Firebase Cloud Messaging setup

- Notification manager with batching and quiet hours

- Flutter mobile app: authentication, live tracking, trips, alerts, fuel, geofences

- Push notification integration

- App Store and Google Play submission

## Phase 6: TFMS90 Firmware v2.0 (4-6 Weeks)

- Standardized message format

- Fuel system with dual-mode damping and sleep-mode monitoring

- Power management with separate GPS/cellular domains

- Message acknowledgment and retry

- OTA configuration

- Vehicle battery protection

## Phase 7: Scale & Harden (Ongoing)

- Connection pooling for 3,000+ devices

- Message queuing (Redis) if needed

- Performance monitoring and alerting

- Database optimization

- Additional device protocol support

# 16. Timeline & Resource Planning

| # | Phase | Duration | Start | End |
| --- | --- | --- | --- | --- |
| 1 | Backend Refactoring | 2-3 weeks | Mar 2026 | Mar 2026 |
| 2 | Multi-Tenant & Auth | 2-3 weeks | Mar 2026 | Apr 2026 |
| 3 | Teltonika Integration | 2-3 weeks | Apr 2026 | Apr 2026 |
| 4 | Billing & Superadmin Portal | 2-3 weeks | May 2026 | May 2026 |
| 5 | Notifications + Mobile App | 8-10 weeks | May 2026 | Jul 2026 |
| 6 | TFMS90 Firmware v2.0 | 4-6 weeks | Jul 2026 | Aug 2026 |
| 7 | Scale & Harden | Ongoing | Aug 2026 | Ongoing |

Total estimated timeline: 6-7 months from project start to full production platform.

## 16.1 Development Tools

| Tool | Use For |
| --- | --- |
| Claude Code | Backend refactoring, server code, database migrations, multi-file architecture work. Primary tool for Phases 1-4. |
| Claude Desktop | Frontend/mobile development, UI design, Flutter widgets, firmware logic design. Primary for Phases 5-6. |
| VS Code | Flutter development with hot reload. Daily development environment. |
| Firebase Console | FCM configuration, notification analytics, crash reporting. |
| Supabase Dashboard | Database management, RLS policies, real-time monitoring, auth config. |

# 17. Expected Outcomes

| Metric | Current | After Implementation |
| --- | --- | --- |
| Supported Devices | TFMS90 only | TFMS90 + Teltonika + extensible |
| Fleet Size | ~1,500 vehicles | 3,000+ (scalable to 10,000+) |
| Multi-Tenancy | Basic org isolation | Full RBAC + RLS + billing |
| Billing | Manual / ad-hoc | Automated invoicing + plans |
| Fuel Detection | Firmware-dependent (broken) | Triple redundancy (firmware + server + trip) |
| Sleep Fuel Monitor | None (device sleeps) | 60s ADC wake + cellular on detection |
| Alert Delivery | Web portal only | Push + In-App + Email + SMS |
| Alert Response | User checks portal | < 5 seconds to phone |
| Mobile Apps | None | iOS + Android (Flutter) |
| Lost Messages | Silently dropped | ACK + retry system |
| Device Config | Firmware reflash | OTA remote configuration |
| Adding New Device | Major server rewrite | Create adapter (~2-5 days) |
| GPS Wake Time | 60-90 sec cold start | 1-2 sec hot start |
| Revenue Tracking | Manual spreadsheet | Automated billing dashboard |

This platform redesign transforms Cloud Telematics from a single-device tracking system into a complete multi-tenant fleet management platform, ready to compete with international providers while maintaining the custom hardware advantage of the TFMS90 device.

— End of Document —